Suite 700 - 1235 Bay Street

Yorkville, Toronto, M5R 3K4

+1 (647) 598-2598

office@levinelegal.ca

# legal practice - contract law - construction - sub-contractors

1st January 2025

# DOCUMENT PURPOSE

Here’s a list of ten significant legal risks associated with  sub-contractor agreements in the Ontario construction industry:

- Payment Delays:

  - The agreement may include provisions allowing the general contractor to delay payment pending approvals or the completion of certain milestones, leaving the subcontractor financially exposed.

- Reductions in Agreed Price:

  - Clauses permitting unilateral reductions in the agreed-upon price for services, often tied to alleged deficiencies or delays, can result in substantial financial losses for the subcontractor.

- Strict Change Order Procedures:

  - Formalistic and burdensome requirements for submitting and approving change orders can leave the subcontractor uncompensated for additional work or materials.

- Excessively Formal Invoice Requirements:

  - Agreements may impose stringent formatting and submission rules for invoices, leading to payment delays or outright rejections for technical non-compliance.

- Unfair Liquidated Damages Provisions:

  - The subcontractor may be exposed to disproportionate liquidated damages for delays or defects, even when they are beyond the subcontractor's control.

- Pass-Through Liability for General Contractor Issues:

  - Provisions may make the subcontractor liable for delays, defects, or disputes caused by the general contractor, other subcontractors, or external factors.

- Broad Indemnity Obligations:

  - The agreement may require the subcontractor to indemnify the general contractor for a wide range of claims, including those arising from the general contractor’s own negligence.

- Retention of Payment:

  - Excessive holdbacks or retainage provisions beyond those required by the Ontario Construction Act can restrict the subcontractor’s cash flow and working capital.

- Unilateral Termination Rights:

  - The general contractor may reserve the right to terminate the agreement without cause, leaving the subcontractor with unrecoverable costs for mobilization, materials, and lost business.

- Dispute Resolution Favoring the General Contractor:

  - Arbitration or dispute resolution clauses may favor the general contractor by requiring disputes to be resolved in forums or under rules that are costly or inaccessible.